Meeting 5(1:10pm-4:20)

* Discussed dates we would not be available to work
* Went over scrum rules for hour buckets and day buckets(1:25-1:28)
* Brandon gets 5 days for code design plan(1:25)
* Brandon will create all classes with method prototypes and then everyone else will fill in the prototypes with code.(1:45)
* Came up with a prototype schedule (2:25)
  + Monday: 1-6pm
  + Tuesday: 2-6pm
  + Wednesday: 1-6pm
  + Thursday: probs only has 1 hour free then, make it a non-working day?
  + Friday: 11-4pm
  + Saturday: 2-7pm
  + Sunday:2-7pm
* We will all individually comment our prototypes and create a doxygen file from that(3:00)
* Debated if test code needed to be tested: conclusion it does not.
* Discussed timelines for milestone 4 & 5(3:00-4:10)
* Milestone Nov8-24(3:30)
* Milestone 5 work on from Nov30-Dec7(4:10)